Project Risk Register: Creating a website

Student’s Name

Institutional Affiliation

Course

Professor’s Name

Date

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Risk ID** | **Risk Description** | **Likelihood** | **Impact** | **Risk Level** | **Response Strategy** | **Actions Required** |
| 1. | Lack of experienced web developers | High | High | High | Avoidance | Looking for professionals and hiring experienced web developers. |
| 2. | Low budget allocation | High | High | High | Avoidance | Increasing the development budget. |
| 3. | Hosting problems or inadequate server capacity | Low | High | Medium | Mitigation | Plan on time and choose a reliable web host (Implementing project risk management program successfully, 2020, p. 177-192). |
| 4. | Coding errors upon completion | Medium | High | Medium | Mitigation | Conducting peer reviews, and automatic testing. |
| 5. | A high number of customer complaints | Low | Medium | Low | Transfer | Outsourcing customer service to specialists to enhance customer service policy (Endaryono Endaryono et al., 2022, p. 41-52). |
| 6. | Delays in product delivery | High | Medium | Medium | Mitigation | Setting strict deadlines and communicating expectations with stakeholders. |
| 7. | Data Security Breaches | Medium | High | Medium | Mitigation | Developing strong security guidelines and conducting routine audits (Dua et al., 2018, p. 21-33). |
| 8. | Inadequate testing and quality assurance | Medium | Medium | Low | Mitigation | Involving specialists and implementing rigorous testing processes. |
| 9. | Failure to meet website requirements | Low | High | Medium | Acceptance | Developing a contingency plan to deal with damages that might arise due to website failure(Dua et al., 2018, p. 21-33). |
| 10. | Time constraints | Medium | High | High | Mitigation | Starting with the website's most crucial elements. Hire a qualified web developer to evaluate the project and provide a reasonable timeline (Kankhva, 2017). |
| 11. | Retaliatory legal action for copyright infringement | High | Medium | High | Transference | Ensure that all content and picture usage is copyright-free. Outsource those parts of content development. |
| 12. | Poor communication and poor project management | Low | Medium | Low | Transference | Improving communication and appointing experienced project managers. |
| 13. | High turnover rates for web developers | Medium | High | Medium | Acceptance | Hire qualified freelancers to work as a temporary supplement to your in-house team of website developers (Sharma & Sharma, 2018, p. 188-213). |
| 14. | Incompatibility with different web browsers | Medium | Medium | Low | Acceptance | Before deciding to use the third-party program, do some research on it, test it out, and create a backup strategy in case it doesn't work (Kissoon, 2021, p. 56). |

References

Dua, R., Sharma, S., & Kumar, R. (2018). Risk management metrics. *Analyzing the Role of Risk Mitigation and Monitoring in Software Development*, 21-33. <https://doi.org/10.4018/978-1-5225-6029-6.ch002>

Endaryono Endaryono, Mahyudi Mahyudi, Aswin saputra, & Indra Kurniawan. (2022). Pelatihan Pembuatan website Pembelajaran Menggunakan Google site learning website development training using Google site. *Jurnal Suara Pengabdian 45*, *1*(2), 41-52. <https://doi.org/10.56444/pengabdian45.v1i2.88>

Implementing project risk management program successfully. (2020). *Proactive Risk Management*, 177-192. <https://doi.org/10.4324/9781482278224-11>

Kankhva, V. (2017). Risk management in the implementation of smart building projects. *MATEC Web of Conferences*, *106*, 08027. <https://doi.org/10.1051/matecconf/201710608027>

Kissoon, T. (2021). Risk-management practice – system development lifecycle. *Optimal Spending on Cybersecurity Measures*, 46-67. <https://doi.org/10.4324/9781003200895-5>

Sharma, A. P., & Sharma, S. (2018). Risk management in web development. *Analyzing the Role of Risk Mitigation and Monitoring in Software Development*, 188-203. <https://doi.org/10.4018/978-1-5225-6029-6.ch011>